|  |  |  |
| --- | --- | --- |
| **Team Accomplishments:**   * Created Asset List * Created Running Bug List * Confirmed Source Control Compatibility * Debugged Project Level errors. | | |
| **Weekly Task Status** | | |
| **Member Name** | **Task Description** | **Status** |
| Tyler | Asset List | Complete |
| Tyler | Start Running Bug List | Complete |
| Tyler | Start Use Case List | Complete |
| All | Confirm projects are working on both sides | Incomplete |
| David | Research Flocking | Incomplete |
| David | Research Assets | Incomplete |
| **Action Items:**   * Write up intended asset list. **Complete.** * Write up Running Bug list. **Complete.** * Identified Project Bug. **Complete.** * Confirmed source control can be used for this project. **Complete.** | | |
| **Team Charter Violations:**  *No infractions committed by any team member.* | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Running Task List:** | | | |
| *List all pending tasks* | Priority | Time | Owner |
| Research potential premade assets | Medium | Long | David |
| Review game mechanics (make changes, etc.) | Medium | Medium | All |
| Create first level | High | Medium |  |
| Improve Quality: player character | Medium | Medium |  |
| Implement projectiles | Medium | Medium |  |
| Implement Damageable targets | Medium | Medium |  |
| Implement Power Ups | Medium | Medium |  |
| Improve Quality: Main Menu | Low | Medium | Tyler |
| Improve Quality: In Game pause menu | Low | Medium | Tyler |
| Improve Quality: HUD (health / score) | Low | Medium | Tyler |
| Create Enemy AI | Medium | Long | David |
| Implement Sounds | Medium | Medium |  |
| Setup Player Controls | Medium | Medium |  |
| Add Options | Low | Medium | Tyler |
| Add failure sequence | Medium | Medium |  |
| Boss encounter sequence | Medium | Medium |  |
| Level Transition: mechanics | Low | Medium | Tyler |
| End Game Sequence / Credits | Low | Medium |  |
| Saving High score | Low | Medium |  |
| Auto-save high score | Low | Medium |  |
| Work out story / plot | High | Medium | All |
| Write up dialog | Medium | Medium/Long |  |
| Implement Dialog Pop ups | Medium | Medium |  |